Engineering Faculty Board – IT Services Consultation 2011/12

1.	Agenda

  - To note progress with the IT partnership and i2012 infrastructure refresh project

  - To note progress on OPS approved University projects

  - To note progress on other major IT projects

  - To consult on IT strategic priorities, prior to updating the IT Strategy in Jan 2011

2.	IT Partnership and i2012 Infrastructure Refresh Project

  - A framework agreement with Logicalis UK has now been signed and is in use as a purchasing channel delivering additional savings which are being tracked.

  - New project, “i2012 IT Infrastructure”, to see us for 5+ years, was agreed at Ops Stage 1.

  - Stage 1 project (approved) is feasibility work for 3 areas: data centre, network, voice.

  - Substantial savings by consolidating 5 year programme rather than piecemeal upgrades.

  - Options for i2012 Network: Gold £4.5M; Silver £3.5M; Bronze £2.5M

  - Options for i2012 Data Centre: Gold 1.5M; Silver £1M

  - Options for i2012 Voice: Gold £1M; Silver £0.7M

  - Project management board has been set up – includes faculty representation

3.	Progress on Ops-approved major University IT projects

  - HR System (Trent) programme phase 1 approved. Covers contract renegotiation, new technical environment, iTrent “like for like” upgrade, fundamental enhancements to core system functionality and web recruitment.  Phase 2 to follow if approved to include ePayslips, Learning Events admin and Health & Safety.

  - Web payments – this is now live

  - Personal Research Plans (PRP) system – also now launched

  - Research publications management system – supplier has been selected

  - New High Performance Computing (HPC) cluster, Hydra is now in service

  - Web content management system – now into phased installation

  - Card access replacement – new system rolling out to students – staff to follow.

  - Central timetabling – technical installation under way, implementation being planned

  - LUSI – new functionality is on stream. Simplification of Student Administration is the focus for future developments, along with continuing PGR enhancements.

4.	Other significant IT projects resourced and underway

  - Exchange staff email rollout continues - 88.2% at 20th Oct. Final cut off date is 26th Nov.

  - Haslegrave Ground Floor new IT resource area, with triple boot Macs and service area.

  - Student portal with single signon, demos during Oct/Nov, goes live towards end of year.

  - Digital signage – system selected, roll out under way.

  - Windows 7 – new service to launch in May 2011.  Will include Office 2010 and IE8.

  - Preparation for IT provision for Olympic preparation camps (GB and Japan) has started.

5.	Pipeline projects and Future IT Strategic Priorities

  - Identity management, including for tenants and visitors (simplicity, security, Olympics).

  - Management and maintenance of printing devices across the University (VFM, green).

  - Thin client desktop service (VFM, green, simplifying support).

  - Development of the staff portal to follow on after the launch of the student portal.

  - Video conferencing (high end and desktop) (green, Olympics)

  - Attendance monitoring raised as a possible priority

Further Value For Money (VFM) projects:

  - Possible One Stop Shops across support services, for staff and students

  - Appropriate central IT support for Schools